Absolutely. Here’s the deployment map for your CA2, shaped around your actual tools and the assignment requirements. Your brief requires a fully automated CI/CD pipeline, a microservice application with at least two services and a data layer, and a Release Management Plan covering deployment strategy, IaC, monitoring, security, backup, rollback, and sustainability.

# CA2 Deployment Map

## 1) What you have

Your environment is already enough to build a strong solution:

- GitHub Desktop

- Docker Desktop

- VS Code

- Ubuntu on Oracle VirtualBox

## 2) What your project is

From your files and screenshots, your application is a 3-tier microservice-style setup:

- Frontend service: Node.js

- Backend service: Java Spring Boot REST API

- Data layer: MongoDB

That aligns well with the requirement for “at least two communicating services and a data layer.”

## 3) Recommended tool map

Use this stack:

- Source Control: GitHub

- CI/CD Tool: GitHub Actions

- Containerisation: Docker

- Runtime / deployment: Docker Compose on Ubuntu VM

- Database: MongoDB container

- Security scan: Trivy

- Monitoring/logging: Docker logs first, then optional Prometheus/Grafana later

- IaC: Start with Docker Compose and shell automation; add Terraform afterward if needed for stronger IaC marks

## 4) Target architecture

User Browser
    |
    v
Frontend Service (Node.js)
    |
    v
Backend Service (Spring Boot REST API)
    |
    v
MongoDB

Deployment flow:

GitHub push
   -> GitHub Actions
      -> build backend
      -> test backend
      -> build frontend
      -> test frontend
      -> build Docker images
      -> scan images
      -> deploy to Ubuntu VM
      -> restart containers with Docker Compose

## 5) Why this map is strong for CA2

This map directly supports the report sections the overview asks for:

- microservice architecture overview

- CI/CD tool choice

- deployment strategy

- automated infrastructure delivery

- monitoring and logging

- security

- backup/restore

- sustainability

It also targets the marking scheme categories for pipeline, deployment strategy, monitoring, security, persistence layer, and infrastructure as code.

# Lab Plan: Step-by-Step Roadmap

We’ll do this like a lab in phases.

## Phase 1 — Prepare the application

Goal: make sure FE and BE run locally.

Steps:

- Inspect backend dependencies and run it

- Inspect frontend dependencies and run it

- Confirm FE talks to BE

- Confirm BE talks to MongoDB

Deliverable:

- app works locally before containerisation

## Phase 2 — Containerise the services

Goal: each service runs in a container.

Steps:

- Create Dockerfile for backend

- Create Dockerfile for frontend

- Pull/use MongoDB image

- Test each container individually

Deliverable:

- FE image

- BE image

- MongoDB image working together

## Phase 3 — Orchestrate with Docker Compose

Goal: run the whole solution with one command.

Steps:

- Create docker-compose.yml

- Define FE, BE, and MongoDB services

- Add ports, networks, and environment variables

- Add volume for MongoDB persistence

Deliverable:

- full stack starts with one command

## Phase 4 — Build CI pipeline

Goal: automate build and test.

Steps:

- Create GitHub repo structure

- Add GitHub Actions workflow

- Build/test backend with Maven

- Build/test frontend with npm

- Build Docker images automatically

Deliverable:

- push to GitHub triggers CI

## Phase 5 — Build CD pipeline

Goal: deploy automatically to Ubuntu VM.

Steps:

- Prepare Ubuntu VM with Docker and Compose

- Configure SSH access

- Add GitHub Secrets

- Extend workflow to copy/update deployment files

- Trigger remote deploy using SSH

Deliverable:

- push to main branch deploys automatically

## Phase 6 — Add security

Goal: cover CA2 security marks.

Steps:

- Add Trivy image scan to pipeline

- Move credentials to environment variables / secrets

- Avoid hardcoded passwords in code/config

- Document container and pipeline security

Deliverable:

- automated vulnerability scan and secret handling

## Phase 7 — Add monitoring and logging

Goal: cover observability marks.

Minimum route:

- Enable Docker logs for FE and BE

- Document how logs are collected/viewed

- Add health checks if possible

Better route:
4. Add Prometheus/Grafana later

Deliverable:

- evidence of application monitoring and logs

## Phase 8 — Add backup and restore

Goal: cover persistence and recovery.

Steps:

- Use Docker volume for MongoDB

- Create backup script using mongodump

- Create restore script using mongorestore

- Document rollback and recovery process

Deliverable:

- repeatable backup/restore procedure

## Phase 9 — Add deployment strategy

Goal: satisfy release plan requirements.

Recommended:

- Start with rolling replacement using Compose

- In report, discuss blue/green as future enhancement

- If time allows, simulate blue/green with two FE/BE stacks

Deliverable:

- implemented deployment flow + rollback plan

## Phase 10 — Write the report and demo

Goal: convert technical work into marks.

Sections:

- Introduction

- Microservice application overview

- Container orchestration / runtime choice

- CI/CD tooling and pipeline tasks

- Deployment strategy

- Automated infrastructure delivery

- Change/configuration management

- Monitoring and logging

- Security

- Backup and restore

- Sustainability

- Gaps/flaws

- Conclusion